**A Sprint** fixed period or duration in which a team works to complete a set of tasks

An **Epic** is a **big task or project** that is too large to complete in one sprint. It is broken down into **smaller tasks (stories)** that can be completed over multiple sprints.

A **Story** is a small task. It is part of an **Epic**.

A **Story Point** is a number that represents how much effort a story takes to complete. (usually in form of Fibonacci series)

1. Very Easy task
2. Easy task
3. Moderate task
4. Difficult task

**Sprint 1: (4 Days)**

|  |  |  |  |
| --- | --- | --- | --- |
| Database | 5 | | |
| User Authentication | 2 | | |
| User Authentication | 1 | |
| Profile Management | 2 |
| Restaurant Management | 3 |
| Admin Functions | 2 |
| Approve or reject new restaurant | 2 |
| Restaurant Management | 3 |
| Search & Order | 4 |

**Sprint 2: (5 Days)**

|  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- |
| Order Management | 2 | | | | | | |
| Restaurant Management | 2 | | | | | |
| Menu Management | 5 | | | | |
| Order Processing | 2 | | | |
| Feedback | 2 | | |
| Reports | 4 |
| Admin Functions | 4 |
| send announcements | 2 |
| Refinements | 5 |
| Improve UI/UX based on initial feedback. | 2 | |

**Total Story Points**

Sprint 1 = 24

Sprint 2 = 30

Velocity= Total Story Points Completed​/ Number of Sprints

Total story Points= 24+30 =54

No of Sprints= 2

**Velocity** = (24+30)/2= 54/2

27 (Story Points per Sprint)

**Your team’s velocity is 27 Story Points per Sprint.**